Final Report
for
Professional Developer’s Tool
Prepared by
Team Name: Madrid 2
Williams Aguilera <webnator@gmail.com>
Rasmus Pries-Heje <sumsar1989@gmail.com>
Javier Alonso <javieralonsoviana@gmail.com>
University: Universidad Politécnica de Madrid – Spain

Team Name: Milan3
Federico Reghenzani federico1.reghenzani@mail.polimi.it
Filippo Pagano filippo.pagano@mail.polimi.it
Mikel Vuka mikel.vuka@mail.polimi.it
University: Politecnico di Milano – Italy

This document is the short final report from development teams of “Group8”.
It contains the list of the requirements provided by the Requirements Team, a short description and the current state of implementation from each team in the respective role. The teams did their best to fulfill and deliver the requests for such a project within the given deadline. The eventual lack of few requirements is either a mere consequence of time and/or relevancy. Nevertheless, given the complexity and the considerable amount of requirements, as well as the time factor, we are rather satisfied with the delivered results. We hereby present the requested report.
Requirements implementation
Legend:
DONE	PARTIAL	NO

REQ#ID	Short Description	Back-end implementation	Front-end implementation
FR-1	User account creation/edit	DONE	PARTIAL (Only password can be edited)
FR-2	Project creation	DONE	DONE
FR-3	Backlog creation	DONE	DONE
FR-4	Sprintlogs creation	DONE	DONE
FR-5	Show project's backlog	DONE	DONE
FR-6	Show project's sprintlogs	DONE	DONE
FR-7	Tasks assigment (with points)	DONE	DONE
FR-8	Tasks creation	DONE	DONE
FR-9	Show pbis' tasks	DONE	DONE
FR-10	Tasks' status change	DONE	DONE
FR-11	Project statistics	DONE	DONE
FR-12	Chat	DONE	DONE
FR-13	Dashboard	DONE	DONE
UC-1	User account creation	DONE	DONE
UC-2	User login	DONE	DONE
UC-3	User manage account	DONE	DONE
UC-4	User delete account	DONE	DONE
UC-5	Project creation	DONE	DONE
UC-6	Project management	DONE	DONE
UC-7	Project closing	DONE	DONE
UC-8	Backlog, sprintlogs, tasks creation	DONE	DONE
UC-9	Backlog, sprintlogs, tasks management	DONE	DONE
UC-10	Backlog, sprintlogs, tasks view	DONE	DONE
UC-11	Tasks' assignment	DONE	DONE
UC-12	Change tasks states	DONE	DONE
UC-13	Developers chart	DONE	DONE
UC-14	Project's progress	DONE	DONE
UC-15	Chat	DONE	DONE
New Feature 1	Show sprint log burn down chart	DONE	DONE
New Feature 2	Show completion percentage of the project	DONE	DONE
New Feature 3	Store completion time of the tasks	DONE	DONE

Mandatory FR: 9/9
Nice-to-have FR: 4/4
New found requirements: 3/3
New requirements
- Show sprint log burn down chart: A chart that allows the users of the project to visualize the current state of sprint log completion, something very much used in the sprint log methodology.
- Show completion percentage of the project: Shows in a numerical value the percentage of backlog items completed to the current date, for easy visualization of the project’s state.
- Store completion time of the tasks: Stores when the task was marked as completed by the responsible of it, so the burn down chart can be created, and the project manager is able to see if the dead lines were met.
Open issues
- Backend
  - A security problem of EWF reported at github repository (#157) and fixed only in svn version.
- Frontend:
  - Many difficulties to install Eiffel Studio in OS X and Windows (Specially OS X) which caused delay of the integration with the back end services.