Final Report
for
Professional Developer’s Tool
Prepared by
Team Name: Madrid 2
Williams Aguilera <webnator@gmail.com>
Rasmus Pries-Heje <sumsar1989@gmail.com>
Javier Alonso <javieralonsoviana@gmail.com>
University: Universidad Politécnica de Madrid – Spain

Team Name: Milan3
Federico Reghenzani federico1.reghenzani@mail.polimi.it
Filippo Pagano filippo.pagano@mail.polimi.it
Mikel Vuka mikel.vuka@mail.polimi.it
University: Politecnico di Milano – Italy

This document is the short final report from development teams of “Group8”.
** ADD SOMETHING HERE **
Requirements implementation
Legend:
DONE	PARTIAL	NO

REQ#ID	Short Description	Back-end implementation	Front-end implementation
FR-1	User account creation/edit	DONE	DONE
FR-2	Project creation	DONE	DONE
FR-3	Backlog creation	DONE	DONE
FR-4	Sprintlogs creation	DONE	DONE
FR-5	Show project's backlog	DONE
FR-6	Show project's sprintlogs	DONE
FR-7	Tasks assigment (with points)	DONE
FR-8	Tasks creation	DONE
FR-9	Show pbis' tasks	DONE
FR-10	Tasks' status change	DONE
FR-11	Project statistics	DONE
FR-12	Chat	DONE
FR-13	Dashboard	DONE
UC-1	User account creation	DONE
UC-2	User login	DONE
UC-3	User manage account	DONE
UC-4	User delete account	NO
UC-5	Project creation	DONE
UC-6	Project management	DONE
UC-7	Project closing	NO
UC-8	Backlog, sprintlogs, tasks creation	DONE
UC-9	Backlog, sprintlogs, tasks management	DONE
UC-10	Backlog, sprintlogs, tasks view	DONE
UC-11	Tasks' assigment	DONE
UC-12	Change tasks states	DONE
UC-13	Developers chart	DONE
UC-14	Project's progress	DONE
UC-15	Chat	DONE

Mandatory FR: 9/9
Nice-to-have FR: 4/4
New requirements
...
Open issues
- Backend
  - A security problem of EWF reported at github repository (#157) and fixed only in svn version.
- Frontend: N/A