Final Report
for
Professional Developer’s Tool
Prepared by
Team Name: Madrid 2
Williams Aguilera <webnator@gmail.com>
Rasmus Pries-Heje <sumsar1989@gmail.com>
Javier Alonso <javieralonsoviana@gmail.com>
University: Universidad Politécnica de Madrid – Spain

Team Name: Milan3
Federico Reghenzani federico1.reghenzani@mail.polimi.it
Filippo Pagano filippo.pagano@mail.polimi.it
Mikel Vuka mikel.vuka@mail.polimi.it
University: Politecnico di Milano – Italy

This document is the short final report from development teams of “Group8”.
It contains the list of the requirements provided by the Requirements Team, a short description and the current state of implementation from each team in the respective role. The teams did their best to fulfill and deliver the requests for such a project within the given deadline. The eventual lack of few requirements is either a mere consequence of time and/or relevancy. Nevertheless, given the complexity and the considerable amount of requirements, as well as the time factor, we are rather satisfied with the delivered results. We hereby present the requested report.
Requirements implementation
Legend:
DONE	PARTIAL	NO

REQ#ID	Short Description	Back-end implementation	Front-end implementation
FR-1	User account creation/edit	DONE	DONE
FR-2	Project creation	DONE	DONE
FR-3	Backlog creation	DONE	DONE
FR-4	Sprintlogs creation	DONE	DONE
FR-5	Show project's backlog	DONE
FR-6	Show project's sprintlogs	DONE
FR-7	Tasks assigment (with points)	DONE
FR-8	Tasks creation	DONE
FR-9	Show pbis' tasks	DONE
FR-10	Tasks' status change	DONE
FR-11	Project statistics	DONE
FR-12	Chat	DONE
FR-13	Dashboard	DONE
UC-1	User account creation	DONE
UC-2	User login	DONE
UC-3	User manage account	DONE
UC-4	User delete account	NO
UC-5	Project creation	DONE
UC-6	Project management	DONE
UC-7	Project closing	NO
UC-8	Backlog, sprintlogs, tasks creation	DONE
UC-9	Backlog, sprintlogs, tasks management	DONE
UC-10	Backlog, sprintlogs, tasks view	DONE
UC-11	Tasks' assigment	DONE
UC-12	Change tasks states	DONE
UC-13	Developers chart	DONE
UC-14	Project's progress	DONE
UC-15	Chat	DONE

Mandatory FR: 9/9
Nice-to-have FR: 4/4
New requirements
...
Open issues
- Backend
  - A security problem of EWF reported at github repository (#157) and fixed only in svn version.
- Frontend: N/A